TRIBULATION

Development Workflow & Process Document

Version 1.2  |  June 2026

Solo Developer Workflow  |  CachyOS (Arch)  |  paru  |  Godot 4 + Claude Code + Gemini AI

# 1. Workflow Overview

This document defines the complete development process for Tribulation — how each tool in the stack is used, in what order, for what purpose. As a solo developer, the risk is not lack of ability but lack of structure. This document exists to prevent scope creep, tool confusion, and the project dying quietly in a folder somewhere.

The stack is deliberately minimal: one engine, one code assistant, one art generator, one ad platform. Each tool has a lane. Do not cross the lanes.

| Tool | Role | What It Does NOT Do |
| --- | --- | --- |
| Godot 4 | Game engine, scene management, iOS build | Write the code — Claude Code does that |
| Claude Code | All GDScript, game logic, system architecture | Open scenes, click buttons — that is Godot's job |
| Gemini AI | Character sprites, background art generation | Animate or format — export PNGs, import to Godot |
| Claude (Chat) | Strategy, architecture, prompts, debug logic | Execute code — Claude Code does that |
| Unity Ads / AdMob | Ad delivery and revenue | Affect gameplay — ads only trigger on death screen |

# 2. Environment Setup (CachyOS + paru)

Complete this section once before any development begins. You are on CachyOS with paru as your AUR helper — this is one of the cleanest setups you could have for this. Every install command in this document uses paru. Do not start writing game code until every item here is done.

## 2.1 Install Godot 4

Godot 4 is available in the Arch repos. paru can pull it directly — no AUR needed for the stable release:

paru -S godot

If you want the absolute latest version ahead of the repo, use the AUR package instead:

paru -S godot-bin

Confirm it installed correctly:

godot --version

- Launch Godot and create a new project called tribulation

- Set renderer to Mobile — not Forward+ or Compatibility — for iOS performance

- Do not enable C#/.NET — you are using GDScript only

CachyOS defaults to Wayland. If you see rendering glitches or a black screen in Godot, launch it with: GDK_BACKEND=x11 godot — or force X11 in your session settings.

## 2.2 Install Node.js and npm

Claude Code requires Node.js. Install it via paru:

paru -S nodejs npm

Confirm both are available:

node --version && npm --version

## 2.3 Install Claude Code

Install Claude Code globally via npm:

npm install -g @anthropic/claude-code

If claude is not found after install, your npm global bin is not on PATH. Fix it once:

echo 'export PATH=$PATH:$(npm root -g)/../bin' >> ~/.bashrc && source ~/.bashrc

If you are using fish shell (common on CachyOS):

fish_add_path (npm root -g)/../bin

Confirm Claude Code works:

claude --version

## 2.4 Install Git

CachyOS ships with Git. Confirm it is there:

git --version

If for any reason it is missing:

paru -S git

## 2.5 Install ImageMagick (for sprite processing)

Gemini sometimes outputs sprites with a white background instead of transparency. ImageMagick lets you strip it from the terminal without opening GIMP:

paru -S imagemagick

Usage when needed:

convert input.png -fuzz 5% -transparent white output.png

## 2.6 iOS Export Setup

Building for iOS from Linux requires Apple's toolchain, which is macOS-only. You have two realistic paths:

Option A — Export via a Mac (recommended for solo dev):

- Build and test the entire game on CachyOS

- When ready to submit, open the project on a Mac with Godot installed and export to iOS from there

- Borrow one for submission day — this is the path of least resistance

Option B — Remote Mac build service:

- Services like MacStadium or GitHub Actions with macOS runners can build iOS remotely

- More setup complexity upfront but keeps you entirely on Linux

- Only worth pursuing if Option A is completely unavailable

Do not let iOS export block you from starting. Build the game on CachyOS. Worry about the Mac when the game is actually ready to ship.

## 2.7 Project Folder Structure

Create this structure inside your Godot project before writing any code:

tribulation/

scenes/              # Godot .tscn scene files

scripts/             # All .gd GDScript files

assets/

sprites/           # Character sprite sheets (PNG)

backgrounds/       # Parallax background layers (PNG)

sfx/               # Sound effects

music/             # Background music

ui/                  # HUD, menus, death screen scenes

shaders/             # Custom shader files (.gdshader)

data/                # JSON config files (realm thresholds, soul costs)

devlog.txt           # One sentence per session — non-negotiable

prompts.txt          # Locked Gemini prompt — do not lose this

## 2.8 Version Control

Git from day one. Non-negotiable.

cd ~/tribulation

git init

curl -o .gitignore https://raw.githubusercontent.com/github/gitignore/main/Godot.gitignore

git add .

git commit -m "Initial project setup"

- Create a private GitHub repo called tribulation

- Push: git remote add origin <your-repo-url> && git push -u origin main

- Commit after every working session with a descriptive message

If you skip version control and break something, you lose everything since your last save. This is not optional.

# 3. Daily Development Workflow

Every development session follows the same loop. Terminal open, Godot open, one goal stated before you write a single line. That is the entire system.

## 3.1 Session Start Protocol

- Open terminal — navigate to project folder: cd ~/tribulation

- Check git status — confirm working tree is clean from last session

- Open Godot — load your project

- Open a second terminal tab or split pane, navigate to project folder, run: claude

- Open devlog.txt and write today's goal before touching anything: 'Today: build the obstacle spawner'

One goal per session. Not three. One.

## 3.2 Terminal Setup Recommendation

CachyOS ships with several terminal options. For this workflow, a split-pane setup works best — Godot on one monitor or half of your screen, terminal with two panes on the other: one running Claude Code, one free for git commands and file operations.

If you use kitty (common on CachyOS):

# Split pane horizontally in kitty

ctrl+shift+enter

If you use tmux:

tmux new-session -s tribulation

# Split pane: ctrl+b then %

Keep the Godot output panel visible at all times during testing. That panel is your error feed. If you cannot see it, you are flying blind.

## 3.3 The Build Loop — How to Use Claude Code

Claude Code writes the GDScript. You attach it in Godot and test it. You report back. Repeat until it works. Then commit and move on.

| Step | Who | Action |
| --- | --- | --- |
| 1 | You | Describe what you want in plain English. Be specific: 'Write a GDScript for an obstacle spawner that creates barriers at random Y positions every 2 seconds, increasing spawn frequency by 5% every 30 seconds of run time.' |
| 2 | Claude Code | Writes the .gd file directly into your scripts/ folder |
| 3 | You | Switch to Godot, attach the script to the correct node, press F5 to run |
| 4 | You | Observe what breaks. Copy the exact error text from the Godot output panel |
| 5 | You | Return to Claude Code terminal — paste the error or describe exactly what went wrong |
| 6 | Claude Code | Fixes the script. Return to Step 3. |
| 7 | You | When working: git commit -m 'Add obstacle spawner — working' |

## 3.4 Session End Protocol

- Git commit everything — even broken work: 'WIP: gate mechanic not triggering correctly'

- Add one sentence to devlog.txt: what you built, what broke, what is next

- Close Godot and Claude Code

If you skip the dev log you will waste 20 minutes next session figuring out where you left off. One sentence. Every time.

# 4. Art Asset Pipeline

Art assets are generated in Gemini, processed if needed, and imported into Godot. The pipeline is intentionally simple. Do not let art become a bottleneck.

## 4.1 Gemini Sprite Generation Protocol

Every sprite must use the same locked base prompt so the character stays visually consistent across all animations and realm variants. Save this in prompts.txt the moment it produces a result you like. Never change the character description between sessions — even a small wording change will break consistency.

BASE CHARACTER PROMPT (locked — copy exactly, only change the bracketed parts):

"Pixel art sprite sheet, [ANIMATION NAME] animation, [N] frames, side-scrolling view facing right, murim warrior, shirtless, muscular build, white loose pants, black flowing cape, long black hair, transparent PNG background, consistent character across all frames, detailed pixel art style, dark and gritty tone"

Replace [ANIMATION NAME] with the animation (running, slashing, jumping). Replace [N] with the frame count. Everything else stays word-for-word identical across every generation.

## 4.2 Handling Sprites on CachyOS

- Save all generated PNGs to assets/sprites/ with clear names: run_mortal_husk.png, slash_dread_form.png

- If Gemini outputs a white background instead of transparency, strip it with ImageMagick:

convert input.png -fuzz 5% -transparent white output.png

- Confirm transparency looks correct before importing — open the PNG in your image viewer and check the background is gone

- Batch rename if needed using paru-available tools:

# Rename all PNGs in a folder with a prefix

for f in *.png; do mv "$f" "run_mortal_husk_$f"; done

## 4.3 Importing Sprites into Godot

- Drop PNG files into assets/sprites/ — Godot auto-detects and queues import

- Select the file in Godot's FileSystem panel, click the Import tab

- Set Filter Mode to Nearest — critical for pixel art, Linear will blur every edge

- Click Reimport

- Use AnimatedSprite2D node in your scene — add a SpriteFrames resource

- Add frames to the animation, set playback speed to 10-12 FPS for the run cycle

## 4.4 Required Sprite Animations (Priority Order)

| Animation | Frames | Priority | Notes |
| --- | --- | --- | --- |
| Run | 8 | Phase 1 — Critical | Have 6 from Gemini — regenerate for 8 |
| Slash | 4 | Phase 1 — Critical | Tap input. Short and impactful |
| Jump | 4 | Phase 1 — Critical | Swipe up. Arc readable in static frames |
| Slide | 3 | Phase 1 — Critical | Swipe down. Low body, cape flat |
| Idle | 4 | Phase 2 | Menu and pause screens. Subtle breathing |
| Hit | 3 | Phase 2 | Flinch on damage |
| Death | 6 | Phase 2 | Make it dramatic |
| Dread Form Run | 8 | Phase 6 | Same pose as base run — shaders layered on top in-engine |
| Heavenly Demon Levitate | 6 | Phase 6 | Replaces run. Slow, inevitable forward motion |

# 5. System Build Order

Build in this exact order. Do not skip ahead. Each system depends on the one before it. The temptation to jump to cool stuff — Dread Form effects, realm unlocks — before the core loop works is exactly how projects die.

## Phase 1 — Prototype (Weeks 1-2)

Goal: Character runs, jumps, and slides on an infinite scrolling background. No real art. Coloured rectangles are fine.

- Infinite terrain: scrolling ground plane looping seamlessly

- Player node: CharacterBody2D with placeholder ColorRect

- Jump and slide inputs: swipe gestures via InputEventScreenSwipe or touch detection

- Camera: follows player horizontally, Y axis locked

- Basic obstacle: ColorRect spawning ahead, queue_free() when off-screen behind player

- Collision: player dies on contact, tap to restart

When this works with placeholders, Phase 1 is done. Do not add anything else.

## Phase 2 — Core Loop (Weeks 3-4)

Goal: The game feels like a game. Every mechanic that makes Tribulation distinct from a generic runner is working.

- Slash mechanic: tap destroys obstacles and enemies in front, triggers slash animation

- Enemy spawner: sect disciples running toward the player at varying speeds

- Heavenly Net: screen-edge vignette that closes over time, resets on kill threshold

- Gate mechanic: Life Gate and Death Gate spawner — swipe left / swipe right decision window

- Death screen: distance run, demon souls collected, retry button, ad hook placeholder

- Qi meter: HUD element filling on kills, triggering Qi Burst at max charge

## Phase 3 — Art Pass 1 (Weeks 5-6)

Goal: Replace all placeholders with real sprites and backgrounds.

- Import Phase 1 priority sprites: run, slash, jump, slide, death

- Build parallax background: 3 layers minimum — distant mountains, mid terrain, foreground

- Basic particle effects: slash impact sparks, soul collection pulse, footstep dust

- Placeholder sound effects for run and slash — royalty-free is fine at this stage

## Phase 4 — Cultivation System (Weeks 7-8)

Goal: Progression persists between sessions. Realms advance. Visuals update.

- Persistent save: Godot FileAccess storing realm level, total souls, best run distance

- Realm config: data/realms.json mapping realm number to soul threshold, mechanic flag, visual state identifier

- Realm advancement logic: check accumulated souls after each run against threshold

- First 3 realm visual upgrades: swap sprite sheets or apply colour shader on realm change

- Realm name displayed prominently in HUD — this is your core retention hook

## Phase 5 — Ad Integration (Week 9)

Goal: Revenue pipeline live before the game is fully polished. Verify the money works before investing more time.

- Integrate Unity Ads or AdMob — both have Godot plugins, follow their official documentation

- Rewarded ad on death screen: 'Watch ad to refill Qi and continue'

- Interstitial ad: every 3rd death — not every death, that destroys retention

- Test ad flow on a physical device — simulator behaviour is unreliable

## Phase 6 — Dread Form + All Realms (Weeks 10-12)

Goal: All 10 realms have visual states and mechanics. The Dread Form mid-run transformation fires correctly without interrupting physics.

- All realm sprite variants generated in Gemini and imported

- All 10 realm mechanics coded and tested in sequence

- Dread Form mid-run transition: background flicker shader, vein-light body overlay, cape-to-tendrils particle system, world colour temperature shift — all firing while character continues running

- Void Devourment: player Y position elevates slightly off ground, footstep dust replaced by dark energy bursts

- Heavenly Demon: run animation swapped to levitation sprite, world distortion shader, enemy proximity disintegration effect

## Phase 7 — Polish and QA (Weeks 13-14)

- Screen shake on hits, deaths, and Dread Form breakthrough

- Haptic feedback on slash, death, and gate choice — Godot iOS: Input.vibrate_handheld()

- Full audio pass: music, SFX, realm-specific footstep texture changes (bare feet early, crackling energy late)

- Performance profiling in Godot debugger — target 60fps on iPhone 11 minimum

- Memory check: no unbounded particle or sprite accumulation over long runs

- Full playthrough from Mortal Husk through Sinister Core — verify power progression feels real

## Phase 8 — App Store Launch (Week 15)

- Apple Developer Program enrollment — $99/year USD, allow up to 48 hours for approval

- App Store Connect: create app record, fill metadata, set keywords: murim, cultivation, endless runner, action

- Screenshots: Mortal Husk, Dread Form mid-run, Gate mechanic, Death screen — these sell the game

- App preview video: 15-30 seconds — open on the Dread Form transformation, that is your hook

- Privacy policy URL: required for any app with ads, use a free generator

- Submit for review — expect 24 to 72 hour turnaround from Apple

# 6. Anti-Patterns to Avoid

These are the specific failure modes that kill solo dev projects. Named here because naming them makes them easier to catch in the moment.

## 6.1 Scope Creep

The game described in this document is complete. Do not add PvP. Do not add a story mode. Do not add guilds. If a feature idea arrives mid-development, write it in features.txt and leave it there until after launch. The game ships as specced or it does not ship.

## 6.2 Art Paralysis

More than one day per week on Gemini generation is too much. Placeholder rectangles ship games. Perfect sprites ship nothing. Generate what the current phase needs, import it, move forward.

## 6.3 Tool Switching

Godot is the engine. The moment you think 'maybe Unity handles this better' — close that thought. The stack is decided. Switching engines mid-project costs two weeks minimum and usually kills the project entirely.

## 6.4 Building Without Testing

Write one system. Test it in Godot. Break it intentionally. Fix it. Then write the next one. Never write three systems in one session without testing any of them. Bugs compound fast and become impossible to isolate.

## 6.5 Skipping the Dev Log

One sentence per session in devlog.txt. If you skip it, you will waste the first 20-30 minutes of your next session reconstructing context. Across 15 weeks that is hours of lost build time.

## 6.6 Optimising Too Early

Do not touch performance until Phase 7. Do not refactor working code because it looks messy. Working and ugly beats broken and clean every single time. Polish is the last thing, not the ongoing thing.

# 7. Weekly Self-Assessment

At the end of each week, answer these five questions honestly. If the answers are bad, adjust before starting the next week. Do not absorb a bad week and continue on the same trajectory.

- Did I hit this week's milestone? If not — what specifically blocked it?

- How many sessions did I actually sit down and work? Target: 4 minimum.

- What is the single thing blocking forward progress right now?

- Did I commit to Git after every working session?

- Am I building the game in the PRD or have I started drifting?

If question 5 is 'something else' — stop. Re-read the PRD. Get back on spec.